Date: March 12, 2023, Time: 10:00 AM - 11:30 AM Attendees: Nhat Phan, Huy Le, Du Nguyen, Nhat Nguyen

Agenda: Developing back-end structure for Cornucopia

Minutes:

* The meeting was called to order by Nhat Phan at 10:00 AM.
* The agenda was discussed, and it was decided to focus on developing the back-end structure of the "Cornucopia" app.
* The team discussed the technical requirements for the back-end development of the app. Huy Le suggested using Node.js as the main framework for the back-end development.
* Du Nguyen discussed the data storage requirements for the app and suggested using a NoSQL database like MongoDB.
* Nhat Nguyen suggested using a microservices architecture to develop the back-end structure. The team agreed that this would be a good approach to ensure scalability and maintainability.
* The team discussed the API design and agreed to use a RESTful API with JSON as the data format.
* Nhat Phan assigned tasks to each team member based on their areas of expertise. Huy Le was assigned to lead the development of the Node.js framework, Du Nguyen was assigned to develop the database schema, Nhat Nguyen was assigned to lead the microservices architecture development, and Nhat Phan was assigned to lead the API design.
* The team agreed to meet again in two weeks to discuss the back-end development’s progress and plan the next steps.

Action Items:

* Huy Le will lead the development of the Node.js framework.
* Du Nguyen will develop the database schema.
* Nhat Nguyen will lead the microservices architecture development.
* Nhat Phan will lead the API design.
* The team will meet again in two weeks to discuss progress and plan the next steps.

The meeting was adjourned at 11:30 AM.